COMIS

UAT Navigation Plan

Monday 26 to Friday 30 October 2026

| Item | Details |
| --- | --- |
| Environment (URL) | COMIS Test Environment |
| Test users | Malawi Team |
| Tester / date | 26 Oct 2026 – 31 Oct 2026 |

## How to use this plan

- Follow the steps in order and compare what you see with What you should see.

- Tick the box in the Done column if it matches.

- If it does not match, leave the box empty, write a number in the Defect no. column and describe the problem in the defect log at the end of the session.

- Nothing is fixed during UAT. Problems are classified at the virtual meeting on Tuesday 3 November.

## Sessions

| Session | Date | Topic |
| --- | --- | --- |
| Session 1 | Monday 26 October | Public Information and Search Portal |
| Session 2 | Monday 26 October | User Management and System Config |
| Session 3 | Tuesday 27 October | User Management, Public Information and Search Portal and Assessment |
| Session 4 | Tuesday 27 October | Assessment and CME Training |
| Session 5 | Wednesday 28 October | Cooperative Registration |
| Session 6 | Wednesday 28 October | By-Laws Amendment |
| Session 7 | Thursday 29 October | Membership Management |
| Session 8 | Thursday 29 October | Leaders Management |
| Session 9 | Friday 30 October | Post-training and Cooperative Union |
| Session 10 | Friday 30 October | Grievance Redress Mechanism and Dissolution |

A sign-off page is at the end of this document.

# Session 1: Public Information and Search Portal

Monday 26 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Overview of the four systems (IT Administrator parts only)

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Keycloak admin console. | You see where users and roles are kept: sign-in, password reset and user management for the back-office. | ☐ |  |
| 2 | Open the public portal website. | You see the WordPress site with information, publications and resources, the online search of cooperative societies and each cooperative’s public profile. | ☐ |  |
| 3 | Open the COMIS back-office. | You see where cooperative societies and the Registrar’s Office carry out most of their work. The roles given in Keycloak decide what a user sees. | ☐ |  |
| 4 | Open the COMIS ticketing system. | You see where grievance redress and dissolution are handled. It has its own users, created in its Admin Panel. | ☐ |  |
| 5 | Follow the trainer through how a user created once in Keycloak signs in to the back-office. | You can say what each system is for and how they connect. | ☐ |  |

## Create a user on the public portal admin

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Sign in to the WordPress admin of the public portal. | The admin dashboard opens. | ☐ |  |
| 2 | Open the users section and add a new user with a name, an email address and a role. Save. | The new user appears in the list with the role you chose. | ☐ |  |
| 3 | Sign in as the new user in a private window. | The user signs in and sees only what the role allows. | ☐ |  |

## Publish content on the public portal

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Sign in to the WordPress admin of the public portal. | The admin dashboard opens. | ☐ |  |
| 2 | Publish an information page. | The page is published. | ☐ |  |
| 3 | Publish a resource, for example a document. | The resource is published. | ☐ |  |
| 4 | Open the public website in a private window, signed out. Find the page and the resource, and download the resource. | The page and the resource show, and the download works. | ☐ |  |
| 5 | Remove the page and the resource. | They no longer show on the website. | ☐ |  |

## Publish an announcement

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In the WordPress admin, create an announcement with a title and a short text. | The announcement is saved. | ☐ |  |
| 2 | Publish the announcement. | The announcement is published. | ☐ |  |
| 3 | Open the public website in a private window, signed out. Find the announcement. | The announcement shows on the website. | ☐ |  |
| 4 | Remove the announcement. | It no longer shows on the website. | ☐ |  |

## Publish an event on the calendar

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In the WordPress admin, add an event with a title, a date, a time and a place. | The event is saved. | ☐ |  |
| 2 | Publish the event. | The event is published. | ☐ |  |
| 3 | Open the calendar on the public website, signed out. Find the event on its date and open it. | The event shows on the right date with its time, place and details. | ☐ |  |
| 4 | Remove the event. | It is no longer in the calendar. | ☐ |  |

## Publish a news item in the blog

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In the WordPress admin, write a news post in the blog with a title and a text. | The post is saved. | ☐ |  |
| 2 | Publish the post. | The news item is published. | ☐ |  |
| 3 | Open the blog on the public website, signed out. Find the news item and open it. | The news item shows in the blog with its title and text. | ☐ |  |
| 4 | Remove the news item. | It no longer shows in the blog. | ☐ |  |

## Publish a publication from the DMS

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In the DMS of the public portal, upload a small test document with a title. | The document is uploaded and listed. | ☐ |  |
| 2 | Publish the document as a publication. | The publication is published. | ☐ |  |
| 3 | Open the publications page on the public website, signed out. Find the publication and download it. | The publication shows and the download works. | ☐ |  |
| 4 | Open the downloaded file. | It is the file that was uploaded. | ☐ |  |
| 5 | Remove the publication. | It no longer shows on the website. | ☐ |  |

# Defect log: Session 1

Public Information and Search Portal · Monday 26 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 2: User Management and System Config

Monday 26 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Create users and give them roles

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Admin: Open Role mapping for a user. Assign roles (e.g. Applicant, Officer, Supervisor). | Roles updated immediately. | ☐ |  |
| 2 | Admin: Open the Events tab. | Change is logged. | ☐ |  |

## Remove a role

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 3 | Admin: Remove all roles from the user. | Roles unassigned. Change is logged. | ☐ |  |
| 4 | Log in to COMIS as that user. | Dashboard is empty, no menus. Message says no roles assigned. | ☐ |  |

## Deactivate and reactivate a user

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Admin: Activate the user account. | Account shows as Active. | ☐ |  |
| 2 | Log in to the Back Office as that user. | Login works. | ☐ |  |
| 3 | Admin: Deactivate the user account. | Account shows as Inactive. | ☐ |  |
| 4 | Try to log in as that user. | Login refused. | ☐ |  |
| 5 | Check the user’s mailbox. | No notification email was sent. | ☐ |  |

## Ticketing system users

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Look up system settings

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the Back Office portal and open System Config > System Parameters. | The System Parameters list appears with Key, Description, Value and Status columns, plus a search panel. | ☐ |  |
| 2 | In the search panel, enter a Key, Description, Value or choose a Status, then click Search. | Matching system parameters are listed in the table. | ☐ |  |
| 3 | Click Clear. | The search entries are reset. | ☐ |  |
| 4 | Click a column header such as Key, Description or Value. | The list is sorted in ascending or descending order. | ☐ |  |
| 5 | Change Items per page and use the forward and backward arrows below the table. | The list resizes and moves between pages. | ☐ |  |

## Change a setting

Update a system parameter

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On System Parameters, click the Edit icon in the Action column of a parameter. | The Edit System Parameter screen opens; the Key cannot be changed. | ☐ |  |
| 2 | Change the Description, Value, Status and Remark, then click Cancel and confirm. | Nothing is saved and you return to the System Parameters list. | ☐ |  |
| 3 | Open Edit again, change the details and click Update. | A success message appears and you return to the list. | ☐ |  |
| 4 | Check the row in the list. | The updated details and the Modified Date are shown. | ☐ |  |

Check the configurable business parameters

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open System Config > System Parameters. | The System Parameters list appears. | ☐ |  |
| 2 | Search for the parameters for minimum primary cooperatives (financial and non-financial), minimum members in a cooperative, the NRB status and the minimum cooperatives for a union. | Each parameter is listed once with its description, value and Active status. | ☐ |  |
| 3 | Click Edit on one of them, change the value and click Update. | You return to the list and the new value and Modified Date are shown. | ☐ |  |
| 4 | Edit the parameter again and restore the original value. | The list shows the original value again. | ☐ |  |

## Deadline and reminder settings

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to System Config > System Parameters. | The list of system parameters is shown. | ☐ |  |
| 2 | Search for First AGM Submission Period. | Its key, description, value (30) and status (Active) are shown. | ☐ |  |
| 3 | Search for Reminder Notification Period. | Its key, description, value (14) and status (Active) are shown. | ☐ |  |
| 4 | Search for Subsequent AGM Submission Period. | Its key, description, value (3) and status (Active) are shown. | ☐ |  |
| 5 | Edit the description, value and status of each of the three parameters and save. | The changes show in the System Parameters table, with no duplicate parameters. | ☐ |  |

## Lists of choices

Review and search system references (lists of choices)

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the Back Office portal and open System Config > System References. | The System References list appears with Key, Description and Status columns and a search panel. | ☐ |  |
| 2 | Enter a Key or Description, or choose a Status, then click Search. | Matching system references are listed. | ☐ |  |
| 3 | Click Clear, then sort using the Key or Description headers. | The search is reset and the list is sorted. | ☐ |  |
| 4 | Search for a reference such as Term of Office, DESIGNATION, DISTRICT, COOPERATIVE_SECTOR or AUDITOR and click Edit. | The values of that reference are listed, without duplicates, each showing as Active. | ☐ |  |

Create and maintain a system reference and its values

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On System References, click +Add new system reference. | The Create System Reference screen opens. | ☐ |  |
| 2 | Enter Key, Description and Status, then click Create. | You return to the list and the new system reference appears. | ☐ |  |
| 3 | Click Edit on the new reference, change the Description or Status and click Update. | The list shows the updated details; the Key cannot be changed. | ☐ |  |
| 4 | On the edit screen, click +Add new value, fill in Key, Description and Status, then click Create. | The value appears in the list of system reference values. | ☐ |  |
| 5 | Edit a listed value, for example its Description or Status, and save. | The value is updated in the table. | ☐ |  |
| 6 | Open the reserved words reference (RESERVED_WORDS_FOR_NAME) and add or edit a value in the same way. | The reserved word is listed and can be activated or deactivated. | ☐ |  |

## Key designations

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to System Config > System References, search for DESIGNATION and click the Edit icon. | The Edit System Reference screen lists the designations. | ☐ |  |
| 2 | Click the Edit icon for Chairperson, Secretary or Treasurer. | Key and Status are locked. Only Description can be changed. | ☐ |  |
| 3 | Change the Description and save. | The new Description is saved. | ☐ |  |
| 4 | Click the Edit icon for any other designation, change the Description and Status, then save. | Both Description and Status can be edited and are saved. | ☐ |  |

## Fees

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open System Config > System Fees. | The List of Fees appears with a search panel (Fee Type, Start Date, End Date). | ☐ |  |
| 2 | Search using the search panel. | Matching fees appear in the List of Fees table. | ☐ |  |
| 3 | Click the View icon on a fee. | A read-only View Fee screen shows the fee details. | ☐ |  |
| 4 | Click Edit on a fee, change the Description or Amount, and click Update. | The list shows the updated details; the Fee Type cannot be changed. | ☐ |  |
| 5 | Click +Add fees, fill in Fee Type, Description, Amount, Start Date and End Date, then click Create Fee. | The message "New fee has been added." appears and the fee is listed. | ☐ |  |
| 6 | Compare the previous and new fee rows. | The previous fee has an end date and is Inactive; the new fee is Active. | ☐ |  |
| 7 | Approve a CME or By Laws Amendment application and open its invoice. | The invoice shows the updated fee amount. | ☐ |  |

## Lists on public forms

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the COMIS Login page, click Register. | The Self Registration screen opens. | ☐ |  |
| 2 | Open the District dropdown and type a letter. | Districts are listed alphabetically and filter as you type; you can select one. | ☐ |  |
| 3 | Open the Acting Capacity dropdown. | The active designations are listed, including Employee. | ☐ |  |
| 4 | As Registrar Officer, set Employee to Inactive on System Config > System References and reopen the dropdown. | Employee no longer appears. | ☐ |  |
| 5 | On the Assessment form, use +Add more in the Group Contact Details table and open the Designation dropdown. | Employee is available when active. | ☐ |  |
| 6 | On the Registration form, use +Add more in the List of Members table and open Designation. | Employee is not offered. | ☐ |  |

# Defect log: Session 2

User Management and System Config · Monday 26 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 3: User Management, Public Information and Search Portal and Assessment

Tuesday 27 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Self-registration by officers and supervisors

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Self-Registration page. | Registration form is displayed. | ☐ |  |
| 2 | Fill in the form with a new email address. Click Register. | Confirmation message shown. Verification email sent. | ☐ |  |
| 3 | Open the email. | Email contains an activation link. | ☐ |  |
| 4 | Try to log in before activating. | Login is refused (account unverified). | ☐ |  |
| 5 | Click the activation link, then Proceed. | Email verified. Account active. | ☐ |  |
| 6 | Log in. | You reach the Front Office portal. | ☐ |  |

## Sign in

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Enter a wrong email or password. Click Login. | Error: credentials are incorrect. | ☐ |  |
| 2 | Admin: deactivate the account. Try to log in. | Login refused. Message says the account is deactivated. | ☐ |  |
| 3 | Admin: reactivate the account. Log in. | You land on the Dashboard for your role. | ☐ |  |

## Sign out

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Dashboard, click Logout, then No. | You stay on the Dashboard. | ☐ |  |
| 2 | Click Logout, then Yes. | You return to the login page. | ☐ |  |
| 3 | Log in, stay idle until the timeout, then click any menu. | Automatic logout. "Your session has expired" message shown. | ☐ |  |

## Forgot password

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Click Forgot Password? | You are asked for your email address. | ☐ |  |
| 2 | Enter your email. Click Reset password. | Message: you will receive an email shortly. | ☐ |  |
| 3 | Open the email. Click the link. | Reset Password screen is displayed. | ☐ |  |
| 4 | Enter and confirm a new password. Submit. | Password updated. | ☐ |  |
| 5 | Log in with the new password. | Login successful. | ☐ |  |
| 6 | Click the same email link again. | Error shown. You are asked to request a new link. | ☐ |  |

## Transfer a cooperative society

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > Cooperative Societies and search for an Active cooperative. | The cooperative is listed. The 3 dots icon in Actions shows only for Active cooperatives. | ☐ |  |
| 2 | Click the 3 dots icon, then Transfer Cooperative Society. | A modal shows the cooperative name, the existing email address and a New Applicant Email Address field. | ☐ |  |
| 3 | Enter the new applicant's email address and click Transfer. | A success message confirms the transfer and that a profile update request email was sent. | ☐ |  |
| 4 | Open the new applicant's mailbox and click the link in the email. | The COMIS portal opens to set a password and update the profile. | ☐ |  |
| 5 | Click Proceed, enter and confirm a new password, then click Reset password. | The Update Account Information screen opens. | ☐ |  |
| 6 | Complete the profile details and click Save and continue. | A message confirms the account has been updated. | ☐ |  |
| 7 | Log in to COMIS with the new email address and open My Profile. | Login succeeds and My Profile shows the updated name and details. | ☐ |  |
| 8 | Try to log in with the old email address. | Login is refused with a message. | ☐ |  |

## Send an inquiry, complaint or grievance

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Public Information & Search Portal and go to the Contact Form. | The form shows Submission Classification, Message Details, Contact Details and Supporting Documents. | ☐ |  |
| 2 | Look at the Message Details section. | You see a Type drop-down (Inquiry, Complaint, Grievance), a Message box and a Submit checkbox. | ☐ |  |
| 3 | In Type, choose Grievance. | A Type of Grievance drop-down appears with six categories, from Governance & Leadership to Others. | ☐ |  |
| 4 | Look at the Contact Details section. | You see Full Name, Email Address and Contact number fields. | ☐ |  |
| 5 | Fill in the required details, with or without contact details, and tick the reCAPTCHA checkbox. | The form is ready to send. | ☐ |  |
| 6 | Click Submit. | A success message appears and a Reference Number is generated. | ☐ |  |

## Search for a cooperative

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the public portal search page. | Search fields are shown: Cooperative Name, Certificate number, Cooperative Type, Cooperative Sector, District, Region, Membership Size and Registration Status. | ☐ |  |
| 2 | Look at the buttons below the fields. | You see Search and Clear buttons. | ☐ |  |
| 3 | Enter or select your search details. | The chosen values appear in the search fields. | ☐ |  |
| 4 | Click Search. | A paginated list of matching public cooperative data is shown, or a "No results found" message. | ☐ |  |

## Public profile and certificate check

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Search for an Active cooperative on the public portal. | The cooperative appears in the results list. | ☐ |  |
| 2 | Click the View icon in the Action column. | The Cooperative Profile opens. | ☐ |  |
| 3 | Look at the profile details. | You see name, certificate number, business type, sector, district, region, address, P.O Box, traditional authority, group village headman, registration date and status. | ☐ |  |
| 4 | Try to change any detail. | The screen is read-only. | ☐ |  |
| 5 | Scroll to the bottom of the screen. | A disclaimer says the information is for public verification only. | ☐ |  |
| 6 | Scan the QR code on a generated certificate. | The Cooperative Profile opens and shows the cooperative's details. | ☐ |  |
| 7 | Open a QR link that is no longer valid. | A message says the cooperative information could not be found or is no longer available. | ☐ |  |

## Public portal pages

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Start an assessment and submit it

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS Front Office and open the Dashboard. | The Assessment card shows a Start Assessment button with no status. | ☐ |  |
| 2 | Click Start Assessment. | A pop-up offers Primary Cooperative and Union Cooperative. | ☐ |  |
| 3 | Choose Primary Cooperative and click Continue (or Cancel to return to the Dashboard). | The Cooperative Assessment Form opens. There is no Type of Group field. | ☐ |  |
| 4 | Scroll through the form sections. | Sections shown: Group Information, Membership Information, Governance, Record Keeping, Business, Capacity Building, Finance, Assets, Progress & Challenges. | ☐ |  |
| 5 | In Group Information and Membership Information, fill in the details and use +Add more to add group contacts. | Contacts appear in the Group contact details table, with Edit and Delete icons. | ☐ |  |
| 6 | In Governance, Business, Capacity Building, Finance and Assets, use +Add more to add a record. | Each record appears in its table. Totals and row numbers are filled in automatically. | ☐ |  |
| 7 | Complete Record Keeping and Progress & Challenges, then tick the Terms and Conditions checkbox. | The Submit assessment button becomes available. | ☐ |  |
| 8 | Click Submit assessment, then OK in the confirmation pop-up. | You return to the Dashboard. The Assessment card shows Pending Review. | ☐ |  |

## Leave the form part-way

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Click Cancel or open another menu item while the form is partly filled in. | A confirmation pop-up appears with Yes and No. | ☐ |  |
| 2 | Click No. | You stay on the form and your entries remain. | ☐ |  |
| 3 | Repeat, then click Yes. | You return to the Dashboard. The Start Assessment button is still available. | ☐ |  |
| 4 | Click Start Assessment again. | A new blank Cooperative Assessment Form opens. | ☐ |  |

## Names and limits

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

# Defect log: Session 3

User Management, Public Information and Search Portal and Assessment · Tuesday 27 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 4: Assessment and CME Training

Tuesday 27 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Officer finds the assessment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and open the Dashboard. The Assessment tab is selected. | Status cards show counts for Pending Review, Approved, Rejected and Expired. | ☐ |  |
| 2 | Click a status card, for example Pending Review. | The assessment list opens, filtered by that status. | ☐ |  |
| 3 | In the Action column, use the View icon on any application. | The assessment opens read-only, showing the header details and all form sections. | ☐ |  |
| 4 | Compare icons across statuses. | Pending Review has View and Edit icons. Approved, Rejected and Expired have View only. | ☐ |  |

## Approve one, reject one

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Dashboard, click the Pending Review card under Assessment. | The application list shows applications with status Pending Review. | ☐ |  |
| 2 | Click the Edit icon in the Action column. | The Review Assessment Form opens read-only, with an Action required button. | ☐ |  |
| 3 | Click Action required. | A pop-up shows an Action dropdown (Approve or Reject), a Comment box, Cancel and Confirm. | ☐ |  |
| 4 | Choose Approve or Reject, enter a comment and click Confirm. | A success message appears. The status changes to Approved or Rejected, and your comment is shown. | ☐ |  |
| 5 | Return to the Dashboard. | The Pending Review count goes down and the Approved or Rejected count goes up. | ☐ |  |

## Follow the status

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Dashboard. | The Assessment card now shows View Assessment and the status Pending Review. | ☐ |  |
| 2 | Click View Assessment. | The assessment opens read-only, with the application header (application number and status) and all form sections. | ☐ |  |
| 3 | After the Registrar Officer has decided, return to the Dashboard. | The Assessment card shows Approved or Rejected. | ☐ |  |
| 4 | If Approved, look at the CME card. | The CME step is now enabled. | ☐ |  |
| 5 | If Rejected, look at the Assessment and CME cards. | Assessment is enabled again so you can resubmit. CME stays disabled. | ☐ |  |

## Search the assessments

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > Assessments. | The Assessments screen shows search parameters and the list, newest submission first. | ☐ |  |
| 2 | Enter or select search criteria, such as application number, group name or status, and click Search. | Only matching applications are listed. | ☐ |  |
| 3 | Click Clear. | All criteria reset and the full list is shown again. | ☐ |  |
| 4 | Click the View icon on a listed application. | The assessment opens read-only. | ☐ |  |

## Request CME training

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal as Applicant and open the Dashboard. | The Assessment card shows Approved. The CME card is enabled with a Request CME button. | ☐ |  |
| 2 | Click Request CME on the CME card. | The CME screen opens with Application Number (read only), Number of Members, Comments and a Request CME button. | ☐ |  |
| 3 | Enter the Number of Members and, if you wish, a comment. | Your entries appear in the fields. | ☐ |  |
| 4 | Click Request CME. | A confirmation pop-up appears. | ☐ |  |
| 5 | Click Yes to confirm (or No to stay on the screen). | On Yes, the request is submitted and you return to the Dashboard. On No, your entries remain. | ☐ |  |
| 6 | Check the CME card on the Dashboard. | Status Pending shows in orange and Request CME is replaced by View CME. | ☐ |  |
| 7 | Click View CME. | The request opens read-only with your details and status Pending. | ☐ |  |

## Follow the request

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Dashboard and look at the CME card. | The current status is shown: Pending (orange), On Hold (red), Approved (green) or Expired (red). | ☐ |  |
| 2 | Click View CME. | The CME screen opens read-only. The header shows the status and Date Submitted. | ☐ |  |
| 3 | When the request is On Hold, read the comment banner below the header. | The officer's reason appears with officer name, date and time on a red/pink card. | ☐ |  |
| 4 | When the request is Approved, open View CME again. | The header shows Approved on and the comment card is green. Members, Training Evidence, Remarks, Venue and dates are shown. | ☐ |  |
| 5 | Under Attached Documents, click the download icon. | The CME report is downloaded. | ☐ |  |
| 6 | When the status is Expired, click Request CME on the CME card. | A new blank, editable Request CME screen opens. | ☐ |  |

## Officer dashboard

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal as Registrar Officer and open the Dashboard. | The Dashboard is displayed. | ☐ |  |
| 2 | Click the CME tab. | Status cards for Pending, On Hold, Approved and Expired show the number of applications. | ☐ |  |
| 3 | Click a status card, for example Pending. | The CME list opens, filtered by that status. | ☐ |  |
| 4 | Look at the Actions column. | Edit and view icons are shown depending on the status. | ☐ |  |
| 5 | Click the view icon on an application. | The application opens read-only. | ☐ |  |
| 6 | Return to the Dashboard after processing an application. | The counts on the status cards are updated. A card with no applications shows 0 and cannot be clicked. | ☐ |  |

## Search the CME list

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > CME. | The CME screen shows the search section and the CME list with pagination. | ☐ |  |
| 2 | Enter or select search criteria, for example Application Number, Group/Cooperative Name, Number of Members, dates, Venue, Version or Status. | The chosen criteria appear in the search fields. | ☐ |  |
| 3 | Click Search. | Matching applications are listed, sorted by Training End Date (latest first). If none match, No records found is shown. | ☐ |  |
| 4 | Click Clear. | The criteria are reset and the full CME list is shown. | ☐ |  |
| 5 | Change Items per page (10, 25 or 50) and use the previous and next page icons. | The list shows the chosen number of records and moves between pages. | ☐ |  |
| 6 | Click the view or edit icon on an application. | View opens read-only. Edit opens the form for Pending and On Hold applications only. Approved and Expired have view only. | ☐ |  |

## Put on hold and release

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open a Pending application from the CME list using the edit icon. | The CME screen opens. The On Hold toggle is Off. | ☐ |  |
| 2 | Switch the On Hold toggle On. | An Application on hold pop-up appears asking for a reason. | ☐ |  |
| 3 | Enter a reason and click Confirm action. | The pop-up closes, the toggle is On and the status changes to On Hold (red). | ☐ |  |
| 4 | Look at the Training Evidence section. | A red/pink card shows the officer name, date and time, and the reason. | ☐ |  |
| 5 | Click the pencil icon on the reason card, change the text and save. | The card shows the updated reason and time. The status stays On Hold. | ☐ |  |
| 6 | Log in as Applicant and check the CME card. | The status shows On Hold in red. View CME opens the read-only request with the reason banner. | ☐ |  |
| 7 | As Officer, switch the On Hold toggle Off and click Yes to confirm. | The card is removed, the status returns to Pending and a toast confirms it. Approve CME is enabled again. | ☐ |  |

## Approve

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open a Pending application from Applications > CME using the edit icon. | The CME screen opens with members, Training Evidence, Remarks, Venue, dates, Approve CME and On Hold. | ☐ |  |
| 2 | Upload the CME report under Attached documents. | The file is attached and can be previewed or downloaded. | ☐ |  |
| 3 | Enter Remarks, Venue of Training, Training Started on and Training Ended on. | Your entries appear in the fields. | ☐ |  |
| 4 | Click Approve CME. | An Approve CME pop-up asks for a reason. | ☐ |  |
| 5 | Enter a reason and click Confirm action. | A message confirms the CME request has been approved and you return to the Dashboard. | ☐ |  |
| 6 | On the Dashboard, open the CME tab, click Approved and use the view icon. | The View CME screen shows status Approved, is read-only, and the report can be downloaded. | ☐ |  |

## View the approved request

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Dashboard, click the CME tab, then the Approved card. | The CME list opens with approved applications. | ☐ |  |
| 2 | Click the view icon on an application. | The View CME screen opens. | ☐ |  |
| 3 | Check the header. | A green Approved badge with Approved on, Approved By and Date Submitted is shown. | ☐ |  |
| 4 | Read the comment banner under the header. | A green card shows the officer name, date and time, and the approval comment. | ☐ |  |
| 5 | Check the form and Training Evidence section. | The form is read-only. Attached documents, Remarks, Venue and training dates are shown. | ☐ |  |
| 6 | Click the download icon on the CME report. | The report is downloaded. | ☐ |  |

## Validity and deadlines

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as Applicant with a Pending CME and view the Dashboard. | The CME card shows Pending and the Registration card is greyed out. | ☐ |  |
| 2 | As Registrar Officer, approve the CME with venue, dates and report. | The CME status becomes Approved. | ☐ |  |
| 3 | Log in as Applicant and view the Dashboard. | A yellow banner gives the date by which registration must be completed. The Registration card has Start Registration enabled. | ☐ |  |
| 4 | Click Start Registration and open the Payment Information section. | The invoice generated on approval is shown as a PDF. | ☐ |  |
| 5 | Submit the registration. | The banner is removed and the CME card still shows Approved. | ☐ |  |
| 6 | When the CME validity has lapsed, view the applicant Dashboard. | The CME card shows Expired with Request CME enabled. A yellow banner says the registration period has lapsed and gives a deadline. | ☐ |  |
| 7 | Click Request CME and submit a new request within the deadline. | The banner disappears and the CME card shows Pending. | ☐ |  |
| 8 | View the previous CME application as Applicant or Officer. | A red banner shows the registration period has lapsed. The screen is read-only. | ☐ |  |
| 9 | If the final deadline passes, check the Dashboard. | The CME card shows Expired without Request CME. Start Assessment is available with a banner saying a new assessment is required. | ☐ |  |

# Defect log: Session 4

Assessment and CME Training · Tuesday 27 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 5: Cooperative Registration

Wednesday 28 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Start a registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal and, on the Dashboard, click Start Registration on the Registration card. | The New Registration Form opens with the Application Number in the header. | ☐ |  |
| 2 | Scroll through the form sections. | You see Cooperative Information, Primary Cooperative Component, List of Members, Common Bond, Supporting Documents, Payment Information and Acknowledgement. | ☐ |  |
| 3 | Review the Cooperative Information section. | Details from the Assessment are prefilled. Type of Cooperative and Type of Business are greyed out. | ☐ |  |
| 4 | Edit the editable fields, such as Name of Cooperative and Cooperative Sector. | Your changes are kept in the form. | ☐ |  |
| 5 | Check the Financial Start Date and Financial End Date fields. | The End Date is calculated from the Start Date. A Financial cooperative defaults to 01/01 to 31/12. | ☐ |  |
| 6 | Complete the remaining sections, tick the acknowledgement checkbox and click Submit registration. | A message confirms the registration has been submitted and you return to the Dashboard. | ☐ |  |
| 7 | Check the Registration card. | Status Pending Review shows and Start Registration is replaced by View Registration. | ☐ |  |

## Add members and shares

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to the List of Members section and click + Add more. | A pop-up opens to enter the member details, including Designation, Number of Shares and Date of Entry. | ☐ |  |
| 2 | Fill in the member details and click Add. | The member appears in the table with First Name, Last Name, ID Number, Designation, Number of Shares, Shareholding %, Contact Number and Email. | ☐ |  |
| 3 | Repeat for further members. | The table lists all members. Pagination shows when there are more than 10. | ☐ |  |
| 4 | Click the edit icon on a member row, change a detail and save. | The row is updated and a success message appears. | ☐ |  |
| 5 | Click the delete icon on a member row and confirm. | The member is removed from the table. | ☐ |  |
| 6 | Enter the Nominal Share Value below the table. | Total Number of Shares and Total Share Capital are calculated and read-only. | ☐ |  |
| 7 | Review the Shareholding % column. Hover over a highlighted row's warning icon. | Percentages update as members change. A yellow row warns Shareholding exceeds limit (above 20.00%). | ☐ |  |
| 8 | Check the note below the table, then enter the Common Bond reasons. | The note shows the minimum members required. Your reasons are displayed in the box. | ☐ |  |

## Upload documents, invoice and receipt

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to the Supporting Documents section. | CME Training Report, By-laws, Action Plan and Other documents are listed. | ☐ |  |
| 2 | Preview and download the CME Training Report. | The report from the CME screen opens and downloads. | ☐ |  |
| 3 | Upload the By-Laws and Action Plan documents. | Each file shows its file size, with download and delete icons. | ☐ |  |
| 4 | Optionally upload other documents. | Uploaded files are listed with download and delete icons. | ☐ |  |
| 5 | Go to the Payment Information section and preview or download the Invoice. | The invoice generated after CME approval opens and downloads. | ☐ |  |
| 6 | Upload the payment Receipt. | The receipt is listed with file size, download and delete icons. | ☐ |  |
| 7 | Click Submit registration. | The application is submitted. When you view it, documents can only be previewed or downloaded. | ☐ |  |

## Track and view your registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Dashboard, click View Registration on the Registration card. | The form opens read-only, with Application Number, Date Submitted and status in the header. | ☐ |  |
| 2 | Check the sections of the form. | Details are shown but cannot be changed. + Add more is not available. | ☐ |  |
| 3 | Return to the Dashboard after the officer or supervisor acts on the application. | The card shows the current status, such as Awaiting Supervisor Review, Approved or Rejected. | ☐ |  |
| 4 | Click View Registration on an approved application. | The header shows Approved On, Approved By and the Supervisor's comments with date, time and role. | ☐ |  |
| 5 | Click View Registration on a rejected application. | The form is read-only and the header shows the officer's comments. | ☐ |  |

## Name and documents

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Find registration applications

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and click Applications then Registration. | The search section and the Registration List appear, with the latest submission first. | ☐ |  |
| 2 | Enter criteria such as Application Number, Group / Cooperative Name, Applicant name, Type of Business or Status, then click Search. | Matching applications are listed, or a no-records message appears. | ☐ |  |
| 3 | Click Clear. | All criteria reset and the full list is shown. | ☐ |  |
| 4 | Use Items per page and the page arrows below the table. | The list changes page size (10, 25 or 50) and moves between pages. | ☐ |  |
| 5 | Check the Action column for each status. | Officers see View and Edit for Pending Review; supervisors see them for Awaiting Supervisor Review. Other statuses show View only. | ☐ |  |

## Registration counts

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and open the Dashboard, then click the Registration tab. | Count cards show Pending Review (blue), Awaiting Supervisor Review (purple), Amendment Requested (RO), Amendment Requested (Supervisor), Approved and Rejected. | ☐ |  |
| 2 | Click the Pending Review card. | The application list opens with Pending Review already selected in the Status filter. | ☐ |  |
| 3 | Return to the Dashboard after an application is processed. | Counts move between the cards to match the new statuses. | ☐ |  |
| 4 | Click another card, such as Approved or Rejected. | The application list opens filtered by that status. | ☐ |  |

## Review and recommend

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > Registration and find the application with status Pending Review. | The application is listed. | ☐ |  |
| 2 | Click the View icon in the Action column. | The form opens read-only without an Action Required button. | ☐ |  |
| 3 | Go back and click the Edit icon instead. | The Review Registration Form opens read-only with an Action Required button. | ☐ |  |
| 4 | Open the Supporting Documents and Payment Information sections. | You can preview and download the documents. | ☐ |  |
| 5 | Click Action Required. | A pop-up offers Recommend for Approval, Request for Amendment and Reject, with a Comment box. | ☐ |  |
| 6 | Select Recommend for Approval, enter a comment and click Confirm. | The pop-up closes and the status changes to Awaiting Supervisor Review. | ☐ |  |
| 7 | Check the Action column. | Only the View icon remains. | ☐ |  |

## Supervisor approves a registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > Registration and find the application with status Awaiting Supervisor Review. | The application is listed. | ☐ |  |
| 2 | Click the Edit icon in the Action column. | The Review Registration Form opens read-only with an Action Required button. | ☐ |  |
| 3 | Preview or download documents in Supporting Documents and Payment Information. | The documents open and download. | ☐ |  |
| 4 | Click Action Required. | A pop-up offers Approve Registration, Request for Amendment and Reject Registration, with a Comment box. | ☐ |  |
| 5 | Select Approve Registration, enter a comment and click Confirm. | The pop-up closes and the status changes to Approved. | ☐ |  |
| 6 | Check the Action column. | Only the View icon remains. | ☐ |  |
| 7 | Check the applicant's email. | The approval email includes the Certificate of Registration and By-Laws, each with a QR code that opens the public cooperative profile. | ☐ |  |

## Return for amendment, resubmit

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As officer or supervisor, open the application from Applications > Registration, click Action Required, select Request for Amendment, add a comment and click Confirm. | The status changes to Amendment Required. | ☐ |  |
| 2 | As applicant, open the Dashboard. | The Registration card shows Amendment Required with an Amend Registration button. | ☐ |  |
| 3 | Click Amend Registration. | The form opens in editable mode with a yellow Amendment Request Information panel showing officer name, date and comments. | ☐ |  |
| 4 | Update the required details, such as Cooperative Information, members, Nominal Share Value, Common Bond and documents. | Changes are kept in the form and totals are recalculated. | ☐ |  |
| 5 | Tick the acknowledgement checkbox and click Submit registration. | The application is resubmitted with status Pending Review. | ☐ |  |
| 6 | As officer or supervisor, view the application. | The form is read-only and the header shows the amendment submission date. | ☐ |  |

## View an application as officer or supervisor

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Dashboard, click the Registration tab, then the Pending Review card, and click the View icon. | The read-only form shows Application Number, Date Submitted and Status, with no comment banner. | ☐ |  |
| 2 | Open an application after an amendment request. | The header shows Amendment Requested Date and a comments banner with date, time and role. | ☐ |  |
| 3 | Open an application that is awaiting supervisor review. | The banner shows the Registrar Officer's recommendation comment. | ☐ |  |
| 4 | Open an approved application. | The header shows Approved Date, Approved By and the Supervisor's comment. | ☐ |  |
| 5 | Open a rejected application. | The header shows Rejected Date, Rejected By and the rejecting officer's comment. | ☐ |  |
| 6 | Open Supporting Documents and Payment Information. | Documents can only be previewed or downloaded. | ☐ |  |

## Choose and change the registration type

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal as an Applicant. | The Cooperative Registration Type modal shows New Cooperative and Existing Cooperative. | ☐ |  |
| 2 | Select New Cooperative and click Continue. | The Cooperative Type modal shows Primary Cooperative and Union Cooperative. | ☐ |  |
| 3 | Click Back. | The previous selection is still shown. | ☐ |  |
| 4 | Select Primary Cooperative and click Continue. | The Assessment form opens for a Primary Cooperative. | ☐ |  |
| 5 | Click Change Registration Type at the top right and choose Confirm. | You return to the registration selection modal. | ☐ |  |
| 6 | Select Existing Cooperative and a Cooperative Type, then click Continue. | The Fast Track Registration form opens for the type you chose. | ☐ |  |
| 7 | Choose New Cooperative again, complete the Assessment form and submit it. | The Change Registration Type link is no longer shown on the form. | ☐ |  |
| 8 | Log out and log in again as the same Applicant. | The registration selection modal no longer appears. | ☐ |  |

## Fast track registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As an Applicant, select Existing Cooperative and Primary Cooperative, then click Continue. | The Fast Track Registration form opens with Cooperative Information, Financial Information, List of Members, Shares Information, Common Bond, Supporting Documents, Contact Details Information and Acknowledgement. | ☐ |  |
| 2 | Check Supporting Documents and Contact Details Information. | Documents are Original Cooperative Certificate, By-Laws, Action Plan and Other. There is no CME report, invoice or receipt, and a contacts table is shown. | ☐ |  |
| 3 | Click Change Registration Type. | A modal appears. No keeps your details; confirming returns you to the registration selection modal. | ☐ |  |
| 4 | Complete each section, tick the acknowledgement and click Submit. | You return to the Dashboard and the Registration card shows Pending Review. | ☐ |  |
| 5 | Click View Registration. | The form is read-only and no Change Registration Type link is shown. | ☐ |  |
| 6 | As Registrar Officer, request an amendment. As Applicant, open the application, edit and resubmit. | The form is editable with a comment card, then read-only again with status Pending Review. | ☐ |  |
| 7 | As Registrar Officer, recommend approval, then as Supervisor approve. | The Applicant sees status Approved, with Approved By, Approved On and the comment card. | ☐ |  |
| 8 | Open the Cooperative Profile screen. | Cooperative details, Certificate of Registration and By-Laws are shown with QR codes. | ☐ |  |

## Director's signature on the certificate

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As an Applicant, open View Registration for the pending application. | No Certificate of Registration section is shown yet. | ☐ |  |
| 2 | As Supervisor, go to Applications > Registration, find the application and approve it. | The application is approved and an approval email is sent to the Applicant. | ☐ |  |
| 3 | Open the Certificate of Registration attached to the approval email. | The Director's signature appears on the certificate. | ☐ |  |
| 4 | As Applicant, open Cooperative Profile and download the certificate from the Certificate of Registration section. | The Director's signature appears on the certificate. | ☐ |  |
| 5 | Click the 3 dots and select Make By Laws Amendment, then submit the form. | The application is submitted for review. | ☐ |  |
| 6 | Approve the amendment as Registrar Officer and Supervisor. | A new Certificate of Registration is generated and shows the Director's signature. | ☐ |  |

## View the cooperative profile

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal and open the Dashboard. | A Cooperative Profile section shows the status Active and a View button. | ☐ |  |
| 2 | Check the summary details and the process steps below the profile. | Registration details are shown, with the Assessment, CME and Registration steps below. | ☐ |  |
| 3 | Click View. | The Cooperative Profile screen opens in read-only mode, with a yellow information banner above the profile. | ☐ |  |
| 4 | Scroll through the page sections. | You see Cooperative Information, List of Members, Common Bonds, Supporting Documents and Group Contact Details. | ☐ |  |
| 5 | Open a document under Supporting Documents. | The document can be previewed and downloaded. | ☐ |  |
| 6 | Click the 3-dot menu next to the status. | Options such as Make By Laws Amendment and Request for Dissolution are listed. | ☐ |  |

## Edit the cooperative profile

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Cooperative Profile screen, click the pencil (Edit) icon at the top right. | Traditional Authority, Group Village Headman, the Action Plan document and Group Contact Details become editable. | ☐ |  |
| 2 | Update Traditional Authority and Group Village Headman (GVH). | The new values appear in the fields. | ☐ |  |
| 3 | Replace the Action Plan document. | The new document is attached. | ☐ |  |
| 4 | Add, edit or delete a group contact under Contact Details. | The contact list reflects your change. | ☐ |  |
| 5 | Click Submit. | A message confirms that the Cooperative Profile has been updated successfully. | ☐ |  |
| 6 | Return to the Dashboard. | The updated details show in the Cooperative Profile section. | ☐ |  |

# Defect log: Session 5

Cooperative Registration · Wednesday 28 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 6: By-Laws Amendment

Wednesday 28 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Make and submit an amendment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Cooperative Profile screen, click the 3-dot menu and select Make By Laws Amendment. | The form opens with Banner, Cooperative Information, Shares Information, Financial Year, Amendment details, Supporting Documents and Acknowledgement. | ☐ |  |
| 2 | Read the orange information banner at the top. | It explains how to complete and submit the application and stays visible throughout. | ☐ |  |
| 3 | Update the editable fields under Cooperative Information. | Traditional Authority and Group Village Headman are greyed out; hover over them to see why. | ☐ |  |
| 4 | Update Shares Information and Financial Year if needed. | The fields are pre-filled from the profile and your changes show. | ☐ |  |
| 5 | Describe the changes in the Amendment details box. | Your text appears in the box. | ☐ |  |
| 6 | Under Supporting Documents, upload Amended By-Laws and Minutes of Meeting, plus any other documents. | The files are listed and can be previewed. The Action Plan is view-only. | ☐ |  |
| 7 | Tick the declaration under Acknowledgement, click Submit and confirm. | A success message says the application was submitted and is awaiting review. | ☐ |  |
| 8 | Open the 3-dot menu and select View Amendment. | The form is read-only and the status is Pending Review, shown in blue. | ☐ |  |

## Follow up as the applicant

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Cooperative Profile screen and click the 3-dot menu. | View Amendment is offered while the application is under review. | ☐ |  |
| 2 | Select View Amendment. | You see the application number, date submitted, status and the latest reviewer comment. | ☐ |  |
| 3 | If amendments were requested, open the 3-dot menu and select Edit Amendment. | The form is editable and shows the reviewer comment. | ☐ |  |
| 4 | Update the details and click Submit. | The status returns to Pending Review. | ☐ |  |
| 5 | After approval, open the Cooperative Profile. | The approved changes and the new By-Laws are shown. | ☐ |  |
| 6 | If the amendment was rejected, open the 3-dot menu. | Make By Laws Amendment is offered and opens a blank form for a new application. | ☐ |  |

## Dashboard counts

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and open the By-Law Amendment tab on the Dashboard. | Status cards show Pending Review (blue), Awaiting Supervisor Review (purple), Amendment Requested (RO) (amber), Amendment Requested (Supervisor) (orange) and Rejected (red). | ☐ |  |
| 2 | Click a status card. | The By-Laws Amendment List opens, filtered by that status. | ☐ |  |

## Search amendments

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Select Applications then By-Laws Amendment. | The search page lists applications, newest first. | ☐ |  |
| 2 | Enter search criteria such as application number, registration number, cooperative name, dates or status. | Search fields are available on the page. | ☐ |  |
| 3 | Click Search. | The list shows the matching applications. | ☐ |  |
| 4 | Check the Action column icons. | Each row shows View; the Edit icon appears only when it is your turn to review. | ☐ |  |
| 5 | Click the View icon. | The application opens read-only; documents can only be previewed or downloaded. | ☐ |  |

## Officer reviews

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Search for an application with status Pending Review. | The application is listed. | ☐ |  |
| 2 | Click the Edit icon in the Action column. | The Review By Laws Amendment screen opens with the details and documents. | ☐ |  |
| 3 | Click Action Required. | A pop-up offers Recommend for Approval, Request for Amendment and Reject, plus a comment box. | ☐ |  |
| 4 | Choose an action, enter a comment and click Confirm. | The status changes: Awaiting Supervisor Review, Amendment Requested (RO) or Rejected. | ☐ |  |

## Supervisor decides

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Search for an application with status Awaiting Supervisor Review. | The application is listed. | ☐ |  |
| 2 | Click the Edit icon in the Action column. | The Review By Laws Amendment screen opens with the Registrar Officer's comment. | ☐ |  |
| 3 | Click Action Required. | A pop-up offers Approve, Request Amendment and Reject, plus a comment box. | ☐ |  |
| 4 | Choose an action, enter a comment and click Confirm. | The status becomes Approved, Amendment Requested (Supervisor) or Rejected. | ☐ |  |
| 5 | If approved, check the applicant's Cooperative Profile. | The profile shows the new details, a new QR-coded certificate and the approved By-Laws. | ☐ |  |

## After approval

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Amendment history: applicant

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Cooperative Profile screen. | A yellow banner above the profile explains the Edit icon and the More (3-dot) menu options. | ☐ |  |
| 2 | Click the 3-dot menu and choose View By Laws Amendment History. | The By Laws Amendment History screen opens in a new browser tab, filtered to this cooperative. | ☐ |  |
| 3 | Review the list. | Columns show cooperative name, dates, applicant, status and a View icon. Newest is first. | ☐ |  |
| 4 | Click the View icon on an approved application. | A read-only application opens with details, supporting documents and comments. | ☐ |  |
| 5 | Check the header and the documents. | The header shows approval details. Documents can only be previewed or downloaded. | ☐ |  |
| 6 | Click the View icon on a rejected application. | The header shows rejection details and the latest comment. The amended document has no QR code. | ☐ |  |

## Amendment history: officer and supervisor

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Go to Applications > Cooperative Societies, find the cooperative and click the View icon. | The View Cooperative Profile screen opens. | ☐ |  |
| 2 | Click the By Laws Amendment tab. | The latest amendment opens, read-only, with its status in the header. | ☐ |  |
| 3 | Click History, then By Laws Amendment. | The By-Laws Amendment List opens in a new tab, with the application number pre-filled. | ☐ |  |
| 4 | Enter some search filters and click Search. | The list shows only the matching applications, newest first. | ☐ |  |
| 5 | Click the View icon on an application. | A read-only screen shows application details, supporting documents and review comments. | ☐ |  |
| 6 | Open the cooperative profile after an approved amendment. | The profile shows the approved details, and the earlier amendment stays in History. | ☐ |  |

## Search and view cooperatives

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Select Applications then Cooperative Societies. | The Search Cooperative Societies page lists all cooperatives. | ☐ |  |
| 2 | Enter criteria such as name, registration number, type, sector, district or status and click Search. | The Cooperative Society List shows the matching cooperatives. | ☐ |  |
| 3 | Click Clear. | The search fields reset and all cooperatives are listed again. | ☐ |  |
| 4 | Click the View icon on a cooperative. | The read-only Cooperative Profile opens with a breadcrumb and a status bar. | ☐ |  |
| 5 | Scroll through the sections. | You see cooperative information, members, shares, financial year, supporting documents and contact details. | ☐ |  |
| 6 | For a Cooperative Union, scroll to the table of primary cooperatives. | The List of Primary Cooperative table appears above the members list. | ☐ |  |

## Dashboard: announcements and quick links

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as a Registrar Officer or Supervisor. | The Dashboard opens and shows the active announcements. | ☐ |  |
| 2 | Look at the announcements area. | Each announcement shows a title and a short description; several appear as a carousel. | ☐ |  |
| 3 | Use the carousel controls to move between announcements. | An indicator shows how many there are; you can move between them. | ☐ |  |
| 4 | Look to the right of the announcements. | A Quick Links section lists each active link with an icon showing it can be clicked. | ☐ |  |
| 5 | Click a quick link. | The linked page opens in a new browser tab. | ☐ |  |
| 6 | Admin: On the System Reference screen, add, change, activate or deactivate an announcement or quick link. | After you refresh the Dashboard, the changes appear; sections with nothing active are hidden. | ☐ |  |

## Dashboard: start a new assessment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as the Applicant and click Start Assessment. | The registration type window opens with New Cooperative and Existing Cooperative. | ☐ |  |
| 2 | Select a registration type. | The Continue button becomes available; Cancel is also shown. | ☐ |  |
| 3 | Click Continue. | The cooperative type window opens with Primary Cooperative and Union Cooperative. | ☐ |  |
| 4 | Click Back. | You return to the registration type window with your choice kept. | ☐ |  |
| 5 | Click Cancel. | You return to the Dashboard. | ☐ |  |
| 6 | Click Start Assessment again, choose New Cooperative, choose a cooperative type and click Continue. | The Assessment form opens for that cooperative type. | ☐ |  |
| 7 | Repeat, choosing Existing Cooperative instead. | The Fast Track Registration form opens for that cooperative type. | ☐ |  |

## Dashboard: track the registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as a new Applicant and submit the Assessment form. | The Register your Cooperative section shows Assessment with View Assessment; CME and Registration are locked. | ☐ |  |
| 2 | After the Assessment is approved, open the Dashboard. | CME is unlocked with Start CME; Registration is still locked. | ☐ |  |
| 3 | After the CME is approved, open the Dashboard. | CME shows View CME and Registration shows Start Registration. | ☐ |  |
| 4 | Submit the Registration form; after approval, open the Dashboard. | Registration shows View Registration. | ☐ |  |
| 5 | Click View Registration. | The submitted details open in read-only mode. | ☐ |  |
| 6 | If an Assessment was rejected, open the Dashboard. | Start Assessment and a View previous Assessment link are available. | ☐ |  |
| 7 | Click View previous Assessment. | The earlier application opens in read-only mode, with no window first. | ☐ |  |

## Dashboard: manage your cooperative

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as an Applicant whose registration is approved and open the Dashboard. | A Cooperative Summary panel at the top shows name, registration number and status. | ☐ |  |
| 2 | Look below the summary panel. | Manage your Cooperative appears above Register your Cooperative, which stays visible as read-only history. | ☐ |  |
| 3 | Check the cards in Manage your Cooperative. | Cards include Cooperative Profile, Member Management, By-Laws, Audit and Financial Statements; others are also listed. | ☐ |  |
| 4 | Click any card. | The matching screen opens. | ☐ |  |
| 5 | For an existing cooperative, choose Existing Cooperative and submit the Fast Track Registration form. | The Dashboard shows only Registration with View Registration, opening read-only. | ☐ |  |
| 6 | After approval, open the Dashboard. | The Cooperative Summary and Manage your Cooperative section appear as above. | ☐ |  |

## Branding and loading

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the COMIS portal login page. | The new background image is shown. | ☐ |  |
| 2 | Log in as a Registrar Officer or Supervisor. | The COMIS logo and coat of arms sit side by side at the top left, above the side menu. | ☐ |  |
| 3 | Log in as an Applicant. | The logo and coat of arms appear in the header, to the left of the system title. | ☐ |  |
| 4 | Move between a few pages. | The logo and coat of arms stay in the same place and size, and the header stays tidy. | ☐ |  |
| 5 | Open a list or save something. | A loading indicator shows until the page is ready, then the content appears. | ☐ |  |

# Defect log: Session 6

By-Laws Amendment · Wednesday 28 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 7: Membership Management

Thursday 29 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## View the member register

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Cooperative Profile / Member Management. | The Member Register page opens with a summary block above the member table. | ☐ |  |
| 2 | Read the summary block. | Nominal Share Value, Total Number of Shares and Total Share Capital are shown and cannot be edited. | ☐ |  |
| 3 | Look at the member table. | Members are listed by Shareholding %, highest first, 10 per page, with Active or Inactive status. | ☐ |  |
| 4 | Use the pagination controls to go to page 2. | The remaining members appear, with Inactive members last. | ☐ |  |
| 5 | On a member row, select View. | The member details open in read-only mode, with no save button. | ☐ |  |
| 6 | For an Inactive member, select View. | Termination Date and Reason for Inactive are also shown. | ☐ |  |
| 7 | Return to the Member Register. | The register is shown again, unchanged. | ☐ |  |

## Add a member

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Cooperative Profile / Member Management. | The Member Register is displayed with an Add Member button. | ☐ |  |
| 2 | Click Add Member. | A pop-up form opens. Membership Status shows Active and Shareholding % is read-only. | ☐ |  |
| 3 | Fill in the mandatory fields, such as name, date of birth, gender, identification number, number of shares and date of entry. | The Shareholding % preview updates as you enter the number of shares. | ☐ |  |
| 4 | Click Save. | A success outcome is shown, the pop-up closes and the register refreshes. | ☐ |  |
| 5 | Check the Member Register. | The new member is listed as Active and the Shareholding % of all Active members is recalculated. | ☐ |  |
| 6 | Click Add Member again and then Cancel. | The pop-up closes and no member is added. | ☐ |  |

## Edit, inactivate and reactivate a member

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In the Member Register, select Edit on a member row. | The edit form opens with all fields pre-filled. Identification Number and Membership Status are read-only. | ☐ |  |
| 2 | Change a detail, such as the email address, and click Save. | A success message is shown and the register displays the saved change. | ☐ |  |
| 3 | To inactivate, open Edit on an Active member and set Number of Shares to 0.00. | Termination Date and Reason for Inactive appear and are mandatory. | ☐ |  |
| 4 | Enter the termination date and reason, then click Save. | The member is listed as Inactive with 0.00 shares and 0.00%. Other members are recalculated. | ☐ |  |
| 5 | To reactivate, open Edit on the Inactive member and enter 1.00 or more in Number of Shares. | The termination fields are hidden and Date of Entry is cleared and required. | ☐ |  |
| 6 | Enter a new Date of Entry and click Save. | The member is listed as Active again with the new shares and recalculated Shareholding %. | ☐ |  |

## Search members

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Member Management. | The member list is shown with a search panel above it. | ☐ |  |
| 2 | Look at the search panel. | Fields are First Name, Last Name, ID Number, Gender, Shareholding % (from and to) and Status. | ☐ |  |
| 3 | Enter part of a first name, for example Jo, and click Search. | Members whose first name contains the text are listed. | ☐ |  |
| 4 | Add more criteria, such as Status and Gender, and click Search. | Only members matching every criterion are listed. | ☐ |  |
| 5 | Enter a name that does not exist and click Search. | The message "No members found matching the search criteria." appears. | ☐ |  |
| 6 | Click Clear. | All fields reset and the full member list is shown again. | ☐ |  |

## Officer opens a cooperative's members

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and open Cooperative Societies. | The Cooperative Societies search page opens. | ☐ |  |
| 2 | Search for an Approved cooperative and select it. | The cooperative profile opens with a Member tab. | ☐ |  |
| 3 | Open the Member tab. | The Members page shows a search section and a list of that cooperative's members only. | ☐ |  |
| 4 | Look at the list. | Columns are First Name, Last Name, ID Number, Gender, Number of Shares, Shareholding % and Status, highest Shareholding % first. | ☐ |  |
| 5 | Enter a search criterion, click Search, then click Clear. | The list narrows to matching members, then returns to the full list. | ☐ |  |
| 6 | Select a member row. | The View Member page opens with Member Details and Membership Information, all read-only. | ☐ |  |
| 7 | Return to the Members list. | The member list is shown again. No Add Member or Edit option is offered. | ☐ |  |

## Officer searches all members

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and go to Applications > Members. | The Search Parameters section and the Member List table are displayed. | ☐ |  |
| 2 | Enter or select search values, such as cooperative name, district, gender or member status. | The search fields accept your choices. | ☐ |  |
| 3 | Click Search. | Matching members are listed with their cooperative details, shares and status. | ☐ |  |
| 4 | Click the View icon in the Action column. | The read-only member details page opens. | ☐ |  |
| 5 | Click Export to CSV above the table. | A CSV file of the listed records downloads. | ☐ |  |
| 6 | Use Items per page and the previous and next page icons. | The list shows 10, 25 or 50 rows and moves between pages. | ☐ |  |
| 7 | Click Clear. | The search resets and all records are listed. | ☐ |  |

## Download the template and upload a member file

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Cooperative Profile / Member Management. | The Member Register shows Download CSV Template and Upload CSV File buttons. | ☐ |  |
| 2 | Click Download CSV Template. | The template file downloads as a CSV file. | ☐ |  |
| 3 | Fill in the template with your members and save it. | The file is ready to upload. | ☐ |  |
| 4 | Click Upload CSV File. | A confirmation asks whether you wish to overwrite the existing member list. | ☐ |  |
| 5 | Click to confirm and choose your completed file. | A banner says file processing is in progress and you will be notified by mail. | ☐ |  |
| 6 | Wait for processing to finish. | The upload is reported as successful and the register shows the members from the file. | ☐ |  |
| 7 | Look at the register buttons. | Upload CSV File and Download CSV Template are no longer offered. | ☐ |  |

## Faulty files are refused

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Emails about the upload

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

## Restart the upload

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Member Register. | Restart CSV Upload is shown in place of Upload CSV File. | ☐ |  |
| 2 | Click Restart CSV Upload. | A warning says all current members and their history will be deleted once a new file is uploaded. | ☐ |  |
| 3 | Tick the acknowledgement box. | Continue is only enabled while the box is ticked. | ☐ |  |
| 4 | Click Continue. | The Upload CSV File button is shown again. Nothing has been deleted yet. | ☐ |  |
| 5 | Upload the corrected CSV file. | A banner says the file is being processed. No upload buttons are offered meanwhile. | ☐ |  |
| 6 | Wait for processing to finish and open the Member Register. | The register holds only the members from the new file, and Restart CSV Upload is offered again. | ☐ |  |

## Member history

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the member register and select a member. | The member details open. | ☐ |  |
| 2 | Open the History section. | The member's history entries are listed, most recent first. | ☐ |  |
| 3 | Read an entry. | Each entry shows History Date, Membership Status and Number of Shares. | ☐ |  |
| 4 | For a member with no changes, open History. | The message "No member history available." is displayed. | ☐ |  |
| 5 | As Registrar Officer or Supervisor, open the cooperative through Search Cooperative, select the member and open History. | The same history is shown, read-only. | ☐ |  |

## Check the AGM/GM labels

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As Registrar Officer or Supervisor, open a cooperative through Search Cooperative. | The tab formerly called Elect Leaders now reads AGM/GM. | ☐ |  |
| 2 | Log in as the Applicant and open the cooperative. | The tabs read Members, AGM/GM and History. | ☐ |  |
| 3 | Open the History page. | The page heading reads AGM/GM History. | ☐ |  |
| 4 | Open the AGM/GM tab. | The same leaders screen opens as before the rename. | ☐ |  |

## AGM deadline banners

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As the Applicant, open the Cooperative Profile after registration approval. | A yellow banner shows the deadline to elect leaders and submit the AGM, with an Elect Leaders button. | ☐ |  |
| 2 | Open the profile after the deadline has passed. | The banner reads "Electing leaders and submitting AGM is overdue." in red and bold. | ☐ |  |
| 3 | Click Elect Leaders. | The Elect Leaders screen opens for the AGM details and leaders. | ☐ |  |
| 4 | Submit the AGM, then reopen the profile. | The First AGM banner is gone. A next-AGM banner appears once the next cycle is due. | ☐ |  |
| 5 | As a Registrar Officer or Supervisor, open the profile through Search Cooperative. | The same banner is shown but there is no Elect Leaders button. | ☐ |  |

## Reminder emails

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

# Defect log: Session 7

Membership Management · Thursday 29 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 8: Leaders Management

Thursday 29 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## First election of leaders

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Cooperative Profile and go to Elect Leaders to start a new election. | The election page opens with AGM Details, Management, Executive, Education and Supervisory Committee sections. | ☐ |  |
| 2 | In AGM Details, enter the AGM Date, AGM Location and Term Start Date. | The Term End Date fills in automatically and cannot be edited. | ☐ |  |
| 3 | In Management Committee, pick a member for each Board Member row and enter Start and End Dates. | Active members are offered. The committee shows its compliance status. | ☐ |  |
| 4 | In Executive Committee, assign the Chairman, Vice Chairman, Secretary and Treasurer from the Management Committee members. | The positions are pre-created and the committee status updates. | ☐ |  |
| 5 | In Education Committee and Supervisory Committee, assign the Chairperson, Secretary and a further member. | The Education Chairperson is filled in from the Executive Committee. Statuses turn Compliant. | ☐ |  |
| 6 | Open Upload Minutes / Documents and upload the AGM Minutes and, if wanted, a supporting document. | The uploaded documents are listed and can be opened. | ☐ |  |
| 7 | Review the Committee Hierarchy Review section, then tick the acknowledgement box. | The committees are shown as a hierarchy. Select a member to see a read-only profile. | ☐ |  |
| 8 | Click Submit Election, then Confirm on the message. | A success message is shown, the election is read-only and an email is sent after the election is submitted. | ☐ |  |

## Find members while choosing leaders

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Click into the Elected Member field on an open position. | A searchable dropdown opens. | ☐ |  |
| 2 | Type at least three letters of a first name, last name or full name. | Matching Active members appear as First Name Last Name, in alphabetical order. | ☐ |  |
| 3 | Type something that matches nobody. | The list shows "No matching members found." | ☐ |  |
| 4 | Search for a member already chosen on this committee. | The entry shows "(Already Selected)" and cannot be picked. | ☐ |  |
| 5 | Click a member in the results. | The field shows the member's full name and the dropdown closes. | ☐ |  |
| 6 | Remove or change the selection before submitting. | The field can be re-searched and the member becomes available again. | ☐ |  |

## Optional subcommittees

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Optional Subcommittee section and click + Add Subcommittee. | The form opens with Name, Minimum Members and Maximum Members. | ☐ |  |
| 2 | Enter a name and the minimum and maximum members, then save. | The subcommittee appears in the list of optional subcommittees. | ☐ |  |
| 3 | Open the subcommittee and add a member. | The selection lists Active members. | ☐ |  |
| 4 | Choose a designation and enter the Start and End Dates, then save. | The member is listed with designation and dates. | ☐ |  |
| 5 | Click View on an assigned member. | The member profile opens read-only. | ☐ |  |
| 6 | Add enough members with one Chairperson and one Secretary, then save the subcommittee. | The subcommittee is saved with its members. | ☐ |  |

## View a submitted election

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As a Registrar Officer, search for and select the cooperative, then open the Elected Leaders tab. | The Current Committee Structure is displayed in read-only mode. | ☐ |  |
| 2 | Look at the committee list. | Root committees and subcommittees are shown with their status and member count. The Management Committee is selected. | ☐ |  |
| 3 | Select another committee, for example the Executive Committee. | Its members are listed with designation, name and status. | ☐ |  |
| 4 | Select a member. | A read-only popup shows member details, designation and membership history. Close it to return. | ☐ |  |
| 5 | Scroll through the submitted election record. | AGM details, committee members, documents and acknowledgement are shown read-only. | ☐ |  |
| 6 | Open Upload Minutes / Documents and view or download a document. | The submitted AGM Minutes and supporting documents open or download. | ☐ |  |
| 7 | As an Applicant, open View Members from the Cooperative Profile and select the Elect Leaders tab. | The same read-only view is shown. Supervisors see it too. | ☐ |  |

## Browse the meeting history

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Member & Leadership Management for the cooperative and select the History tab. | The AGM/GM History page opens with a Year filter and a records grid. | ☐ |  |
| 2 | Look at the grid. | Records show Year, Meeting Type, Meeting Date and Action, newest first, 10 per page. | ☐ |  |
| 3 | Choose a year in the Year filter. | Only meetings from that year are listed. | ☐ |  |
| 4 | Use the page controls to move to the next page. | The next set of records is shown and the filter stays applied. | ☐ |  |
| 5 | Set the filter back to All Years. | All submitted GM and AGM records are listed again. | ☐ |  |
| 6 | Click View on a record. | The meeting opens read-only with committee structure, documents and acknowledgement. | ☐ |  |
| 7 | Select a document in the Documents / Minutes section. | The document downloads. Nothing on the record can be edited. | ☐ |  |

## Record a new meeting

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the Elect Leaders page and click New Meeting. | A Meeting Type dropdown appears. | ☐ |  |
| 2 | Choose General Meeting or Annual General Meeting and continue. | The meeting form opens. An AGM also shows AGM Start Date and a calculated AGM End Date. | ☐ |  |
| 3 | Enter the meeting date, location and, for an AGM, the AGM Start Date. | The form accepts the details. | ☐ |  |
| 4 | Check the committee structure copied from the last meeting. | All committees and subcommittees are prefilled. Expired members are highlighted as Non-Compliant. | ☐ |  |
| 5 | Use Add Board Member or Add Committee Member to add people to a committee. | A new row appears and an Active member can be assigned. | ☐ |  |
| 6 | Go to Review & Submit. | The hierarchy, compliance status per committee, documents and acknowledgement are shown. | ☐ |  |
| 7 | Click Submit, then Confirm. | The meeting opens read-only and becomes the current committee structure. | ☐ |  |
| 8 | To abandon a meeting, click Cancel instead. | You return to Elect Leaders with the current structure unchanged. | ☐ |  |

## Remove a committee member or subcommittee

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open a new meeting record from Elect Leaders. | The committee structure is prefilled. | ☐ |  |
| 2 | Find a member in a non-mandatory designation and click Delete. | The member is removed and the committee status is recalculated. | ☐ |  |
| 3 | Check the Chairperson, Vice Chairperson, Secretary and Treasurer rows. | No Delete action is offered. These are changed through Replace. | ☐ |  |
| 4 | Read the confirmation message after a removal. | It names the member removed and the committee affected. | ☐ |  |
| 5 | On an optional subcommittee, click Delete. | The subcommittee is removed from the meeting. The four main committees cannot be deleted. | ☐ |  |
| 6 | Go to Review & Submit and submit once all committees are Compliant. | The removals are carried into the submitted record. | ☐ |  |

## Replace a committee member

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open a new meeting record and find the Non-Compliant committee. | The committee is highlighted with its reason. | ☐ |  |
| 2 | Click the Delete (X) button on the member field of the Inactive member. | The member field clears and the position stays. The designation cannot be changed. | ☐ |  |
| 3 | Choose a replacement from the Elected Member dropdown. | Eligible Active members are listed. | ☐ |  |
| 4 | Check the Start Date and End Date. | Both are editable. End Date is prefilled from the outgoing member. | ☐ |  |
| 5 | For an Executive Vice Chairperson, replace in the same way. | The Education Committee Chairperson updates automatically. | ☐ |  |
| 6 | If the member sits on several committees, read the warning and click Yes. | The warning lists each committee. No cancels. Yes continues. | ☐ |  |
| 7 | Read the confirmation message. | It names the outgoing and replacement members and any committees updated. | ☐ |  |
| 8 | Go to Review & Submit and submit. | The committee is Compliant and the replacements appear in the submitted record. | ☐ |  |

## Member becomes inactive

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | In Member Management, set a member's Membership Status to Inactive (by setting shares to 0.00). | The member is saved as Inactive. | ☐ |  |
| 2 | Open the cooperative's Elect Leaders page. | The member's leader and committee records show as Inactive and are still visible. | ☐ |  |
| 3 | Look at each committee the member served on. | Active member counts drop and a red or orange warning appears under the committee structure. | ☐ |  |
| 4 | Read the reason on a Non-Compliant committee. | It names the problem, for example no active Chairperson, a vacant designation or minimum membership not met. | ☐ |  |
| 5 | Open a new meeting record and assign an eligible active member to the vacancy. | The committee turns Compliant and its warning disappears. | ☐ |  |

# Defect log: Session 8

Leaders Management · Thursday 29 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 9: Post-training and Cooperative Union

Friday 30 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Maintain the list of post-trainings

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal and open System Config > System References. | The List of System References screen appears. | ☐ |  |
| 2 | Under Search Parameters, search for the key POST_TRAININGS and click Search. | POST_TRAININGS (Post Trainings, Active) is listed in the table. | ☐ |  |
| 3 | Click the Edit icon in the Action column. | The Edit System Reference screen opens with the list of reference values. | ☐ |  |
| 4 | Click +Add new value, complete the popup and click Create. | The new value is added to the List of System Reference Values. | ☐ |  |
| 5 | Click the Edit icon on a value, change its description or status and click Update. | The change is saved and shown in the list. | ☐ |  |
| 6 | Click Update on the reference screen after any change to its description or status. | The changes are saved and you return to the System References list. | ☐ |  |

## Request a post-training

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as Applicant and click Request training on the Training card of the Dashboard. | The Post Training screen lists only active trainings, in alphabetical order. | ☐ |  |
| 2 | Click Learn more on a training. | The Training Information (title, description) and Enrollment sections appear. | ☐ |  |
| 3 | Enter the Number of Members and any Applicant Comments. | The details are shown in the form. | ☐ |  |
| 4 | Click Enroll. | A popup asks you to confirm submitting the request. | ☐ |  |
| 5 | Confirm the submission. | The request is submitted with status Pending. | ☐ |  |

## View the post-training history

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the Post Training screen, click Training History. | The Training History screen opens with search parameters and the Post Training History List. | ☐ |  |
| 2 | Enter search details and click Search; use Clear to reset. | The list shows matching requests, latest first. | ☐ |  |
| 3 | Use Items per page and the paging arrows. | The list changes page size or page. | ☐ |  |
| 4 | Click the View icon on a request. | The request opens read-only with the details you entered. | ☐ |  |

## Monitor from the dashboard

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in and click the Post Trainings tab on the Dashboard. | Status cards show counts for Pending, In Progress, On Hold, Completed and Rejected. | ☐ |  |
| 2 | Click a status card. | The Post Training List opens with that status pre-selected. | ☐ |  |
| 3 | Process a request and return to the Dashboard. | The counts move from the old status card to the new one. | ☐ |  |

## Search and open requests

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Applications > Post Trainings from the side menu. | The Post Training List shows Search Parameters and all requests. | ☐ |  |
| 2 | Enter search criteria and click Search; use Clear to reset. | The list shows matching requests. | ☐ |  |
| 3 | Use Items per page and the paging arrows. | The list changes page size or page. | ☐ |  |
| 4 | Click the View icon on a request. | The Review Post Training form opens read-only. | ☐ |  |
| 5 | Return to the list and click the Edit icon on a Pending, In Progress or On Hold request. | The form opens editable with an Action Required button. Completed and Rejected requests only show View. | ☐ |  |

## Mark a request In Progress

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Applications > Post Trainings and click the Edit icon on a Pending request. | The Review Post Training form opens with Action Required at top right. | ☐ |  |
| 2 | Click Action Required. | A popup shows Action, Comment, Cancel and Confirm. | ☐ |  |
| 3 | Select Mark In Progress, enter a comment and click Confirm. | The popup closes and the status changes to In Progress. | ☐ |  |
| 4 | Check the header. | A comment card shows the officer, role, date and time, and comment. | ☐ |  |

## Put a request On Hold

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the request with the Edit icon from Applications > Post Trainings. | The Review Post Training form opens. | ☐ |  |
| 2 | Switch the On Hold toggle on. | An Application on hold popup asks for a reason. | ☐ |  |
| 3 | Enter the reason and click Confirm action. | The status changes to On Hold and a reason comment card appears in the header. | ☐ |  |
| 4 | Click the pencil icon on the reason card to edit the reason and save. | The card shows the updated reason. | ☐ |  |
| 5 | Switch the On Hold toggle off and click Yes. | The reason card is removed, the status returns to Pending and a notification appears. | ☐ |  |

## Complete a request

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the request with the Edit icon from Applications > Post Trainings. | The Review Post Training form opens. | ☐ |  |
| 2 | Enter Venue of Training, Training Started On and Training Ended On. | The details are shown in the form. | ☐ |  |
| 3 | Upload the training report under Attached documents and add any remarks. | The file is listed and can be previewed or downloaded. | ☐ |  |
| 4 | Click Action Required, select Complete Post-Training, add a comment and click Confirm action. | The status changes to Completed and the screen becomes read-only. | ☐ |  |
| 5 | Check the header. | A comment card shows the officer, role, date and time, comment and status. | ☐ |  |

## Reject a request

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the request with the Edit icon from Applications > Post Trainings. | The Review Post Training form opens. | ☐ |  |
| 2 | Click Action Required. | The action popup opens. | ☐ |  |
| 3 | Select Reject Post-Training, enter a comment and click Confirm. | The popup closes and the status changes to Rejected. | ☐ |  |
| 4 | Check the screen. | The Action Required button is gone, the form is read-only and the header shows a comment card. | ☐ |  |

## Union: start the assessment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in to the COMIS portal as an Applicant and open the Dashboard. | The Dashboard with the Assessment card is displayed. | ☐ |  |
| 2 | Click Start Assessment on the Assessment card. | A pop-up offers Primary Cooperative or Union Cooperative. | ☐ |  |
| 3 | Select Union Cooperative and click Continue. | The Cooperative Union Assessment form opens, with a List of Primary Cooperatives section above the members section. | ☐ |  |
| 4 | Use the Change to primary type link at the top right to compare, then Change to union type to return. | The primary form has no Primary Cooperatives list; the union form shows it again. | ☐ |  |
| 5 | Scroll through the sections, for example Group Information, Membership Information, Governance, Business, Finance, Assets. | Each section is visible; use +Add more to add table rows. | ☐ |  |
| 6 | Tick the Terms and Conditions checkbox and click Submit assessment, then confirm. | You return to the Dashboard and the assessment shows as submitted. | ☐ |  |
| 7 | Open the submitted assessment from the Dashboard. | The form is read-only, with no add, edit or delete options; uploaded documents can be previewed. | ☐ |  |

## Union: add and remove primary cooperatives

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | On the form, find the List of Primary Cooperatives table and click +Add Cooperative. | A search pop-up opens with a search box, Cancel and Add. | ☐ |  |
| 2 | Search by Cooperative Name or Registration Number and click Search. | Matching active Primary Cooperatives are listed with a + icon in the Action column. | ☐ |  |
| 3 | Click the + icon next to a cooperative, or the + icon in the column header to select all. | Selected cooperatives appear as chips; the icon changes to -. | ☐ |  |
| 4 | Click Add. | The pop-up closes and the cooperatives appear in the List of Primary Cooperatives table. | ☐ |  |
| 5 | Click the Delete icon on a row and confirm. | The cooperative is removed from the table. | ☐ |  |
| 6 | Check the guidance text above the table. | It states the minimum number of Primary Cooperatives needed, which differs for Financial and Non-Financial unions. | ☐ |  |
| 7 | Click the View icon on a listed cooperative. | The cooperative's public profile opens in a new tab. | ☐ |  |

## Union: officer reviews the assessment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as a Registrar Officer, open the Dashboard, select the Assessment tab and click the Pending Review card. | The list of pending assessments is shown. | ☐ |  |
| 2 | Click the Edit icon in the Action column of an application. | The Review Assessment Form opens read-only with an Action Required button. | ☐ |  |
| 3 | Click Action Required. | A pop-up shows an Action dropdown (Approve or Reject), a Comment box, Cancel and Confirm. | ☐ |  |
| 4 | Select Approve (or Reject), enter a comment and click Confirm. | A success message appears and the status changes to Approved (or Rejected). | ☐ |  |
| 5 | Return to the Dashboard and check the Assessment counts. | The Pending Review count drops by one and the matching outcome count rises by one. | ☐ |  |
| 6 | Open the outcome card and view the application. | The application is listed with only the View icon available. | ☐ |  |

## Union: registration

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as an Applicant and click Start Registration on the Registration card. | The Registration form opens with an application number in the header. | ☐ |  |
| 2 | Review Cooperative Information. | Details are pre-filled from the assessment and can be edited. | ☐ |  |
| 3 | In Primary Cooperative Members, use +Add Cooperative to select active Primary Cooperatives. | The chosen cooperatives are listed in the table. | ☐ |  |
| 4 | In Members Information, click +Add more above List of Members and enter each member. | Members appear in the table; share totals are calculated below it. | ☐ |  |
| 5 | Complete Common Bond, Supporting Documents and Payment Information. | Documents and payment proof are attached; the invoice can be viewed or downloaded. | ☐ |  |
| 6 | Tick the Acknowledgement checkbox and click Submit registration. | A message confirms your registration has been submitted and you return to the Dashboard. | ☐ |  |
| 7 | Check the Registration card, then click View Registration. | The card shows Pending Review; the form is read-only with date submitted, application number and status in the header. | ☐ |  |

## Union: officer and supervisor review

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as a Registrar Officer, go to Applications > Registration and search for the application. | The application is listed with status Pending Review. | ☐ |  |
| 2 | Click the View icon, then go back and click the Edit icon. | View is read-only with no Action Required button; Edit shows the button. | ☐ |  |
| 3 | Click Action Required, choose Recommend for Approval, enter a comment and click Confirm. | The status changes to Awaiting Supervisor Review. | ☐ |  |
| 4 | Log in as a Supervisor, go to Applications > Registration and open the application with the Edit icon. | The read-only form opens with an Action Required button; documents can be previewed and downloaded. | ☐ |  |
| 5 | Click Action Required, choose Approve Registration, enter a comment and click Confirm. | The status changes to Approved and only the View icon remains. | ☐ |  |
| 6 | Alternatively, choose Reject Registration (Officer or Supervisor) with a comment and Confirm. | The status changes to Rejected. | ☐ |  |

## Union: request an amendment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as a Registrar Officer or Supervisor, go to Applications > Registration and click Edit on the application. | The read-only registration form opens with Action Required. | ☐ |  |
| 2 | Click Action Required, choose Request for Amendment, enter a comment and click Confirm. | The status changes to Amendment Required. | ☐ |  |
| 3 | Open the application again as the officer. | A yellow Amendment Request Information panel shows in the header. | ☐ |  |
| 4 | Log in as the Applicant and check the Registration card on the Dashboard. | The card shows Amendment Required with an Amend Registration button. | ☐ |  |
| 5 | Click Amend Registration. | The form opens in editable mode with the yellow panel and header dates. | ☐ |  |
| 6 | Update the required sections, tick Acknowledgement and click Submit registration. | The application is resubmitted and the header shows the amendment submission date. | ☐ |  |

## Union: profile

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as an Applicant and click View in the Cooperative Profile section of the Dashboard. | The Cooperative Profile screen opens. | ☐ |  |
| 2 | Check the header. | It shows the title, an Active status and a 3-dot menu. | ☐ |  |
| 3 | Open the 3-dot menu. | Options include Make Amendment and Request for Dissolution. | ☐ |  |
| 4 | Scroll through Cooperative Information, List of Primary Cooperatives and List of Members. | The union details and its member Primary Cooperatives are read-only. | ☐ |  |
| 5 | Scroll to Common Bonds, Supporting Documents and Contact Details. | Documents such as the registration certificate can be previewed or downloaded. | ☐ |  |

## Union: manage primary cooperatives

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Log in as an Applicant and click Manage members on the Manage Members card. | The Member & Leadership Management > Members screen opens with the list of Primary Cooperatives. | ☐ |  |
| 2 | Check the List of Primary Cooperatives table. | It is pre-filled from the latest union profile. | ☐ |  |
| 3 | Click + Select Cooperatives, search, choose cooperatives with the + icon and click Add. | The cooperatives appear in the table. | ☐ |  |
| 4 | Click the Delete icon on a row and confirm. | The cooperative is removed from the table. | ☐ |  |
| 5 | Click the View icon on a listed cooperative. | Its public profile opens in a new tab. | ☐ |  |
| 6 | Log in as a Registrar Officer or Supervisor and open the union's Cooperative Profile. | The form is read-only and shows the updated Primary Cooperatives list above the members. | ☐ |  |

## Union: By-Laws Amendment

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 |  |  | ☐ |  |
| 2 |  |  | ☐ |  |
| 3 |  |  | ☐ |  |
| 4 |  |  | ☐ |  |
| 5 |  |  | ☐ |  |
| 6 |  |  | ☐ |  |

# Defect log: Session 9

Post-training and Cooperative Union · Friday 30 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# Session 10: Grievance Redress Mechanism and Dissolution

Friday 30 October 2026

| Tester name: | Role: | Date: |
| --- | --- | --- |

## Public forms and tickets

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the website and choose the Inquiry form. | The Inquiry form opens. | ☐ |  |
| 2 | Enter the required details and click Submit. | The form is submitted and a ticket is created in COMIS Ticketing. | ☐ |  |
| 3 | Repeat with the Complaint form. Add an attachment if you wish. | The submission succeeds and a Complaint ticket is created. | ☐ |  |
| 4 | Repeat with the Grievance form. | The submission succeeds and a Grievance ticket is created. | ☐ |  |

## Inquiry and complaint: officer handling

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Inquiry/Complaint/Grievance from the sidebar. Enter a search such as the Reference Number, add filters (Type, Status) and click Search. | Matching records are listed. | ☐ |  |
| 2 | Open an Inquiry or Complaint and view or download the attachment. | The details and attachment are shown. | ☐ |  |
| 3 | Set the status to Under Investigation and save. | The status changes. | ☐ |  |
| 4 | Enter remarks, upload an internal analysis document if you wish, and set the status to Resolved. | The request closes automatically and an email is sent. | ☐ |  |

## Grievance: officer investigates and escalates

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open a grievance and set the status to Under Investigation. | The status changes. | ☐ |  |
| 2 | Enter remarks, upload an internal analysis if you wish, and set Escalated to Supervisor. | Officers and supervisors receive an email. The sender is not emailed. | ☐ |  |
| 3 | If the supervisor sends it back, upload the formal investigation report, enter remarks and escalate again. | The report is required. The status returns to Escalated to Supervisor. | ☐ |  |
| 4 | After the decision, record the Ministry's decision and then the Court's judgement as the sender appeals outside the system. | The status moves to Ministry Decision Received, then Court Judgement Received, and the grievance is closed. | ☐ |  |

## Grievance: supervisor decides

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Search for and open an Inquiry or Complaint. | It opens read-only. Attachments can be viewed or downloaded. | ☐ |  |
| 2 | Open a grievance, assign it to an officer, enter remarks and set Pending Further Investigation. | The status changes. Officers and supervisors receive an email. | ☐ |  |
| 3 | Open a grievance, enter remarks, upload a supporting document if you wish, and set Resolved. | The sender, officers and supervisors receive an email. | ☐ |  |
| 4 | Close the grievance manually, then reopen it. | Both actions are saved and emails are sent. | ☐ |  |

## Dissolution: request by the cooperative

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open your Cooperative Profile, click the 3-dot menu (⋮) and select Request for Dissolution. | The form opens. Cooperative name, registration number and type Cooperative-Initiated are pre-filled. | ☐ |  |
| 2 | Enter the Reason for Dissolution. Say whether the cooperative has an accredited liquidator and, if so, enter the liquidator details. | Your entries appear in the form. | ☐ |  |
| 3 | Upload the Minutes of Meeting (PDF). Add other supporting documents if you wish. | The files are listed and can be viewed or downloaded. | ☐ |  |
| 4 | Tick the declaration box and click Submit request. | A pop-up shows the new Dissolution Request ID and lets you save or discard the request. | ☐ |  |
| 5 | Save the request. | A success message appears and you return to the Cooperative Profile. The status is Pending Registrar Review. | ☐ |  |
| 6 | Open the 3-dot menu again. | The option now reads View Dissolution Request. A second request cannot be started. | ☐ |  |
| 7 | Open the form again, type something and click Exit. | The form closes and your entries are discarded. | ☐ |  |

## Dissolution: started by the Registrar Officer

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the cooperative's profile, click the 3-dot menu and select Request for Dissolution. | The form opens. Cooperative name, registration number and type Cooperative-Initiated are pre-filled. | ☐ |  |
| 2 | Enter the reason and the appointed liquidator's name, contact number and email. | Your entries appear in the form. | ☐ |  |
| 3 | Upload the supporting evidence, for example an inspection or audit report. | The files are listed and can be viewed or downloaded. | ☐ |  |
| 4 | Click Submit, then Save in the pop-up that shows the Dissolution Request ID. | A success message appears. The status is Pending Liquidator Report. | ☐ |  |
| 5 | Open the 3-dot menu again. | View Dissolution Request replaces Dissolve Cooperative. | ☐ |  |

## Dissolution: officer in the ticketing system

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open Dissolution from the sidebar, enter search criteria and click Search. | Matching requests are listed. Open one. | ☐ |  |
| 2 | For a cooperative's request in Pending Registrar Review, view the Minutes of Meeting and set the status to Under Investigation. | The status changes. Officers, supervisors and the cooperative representative receive an email. | ☐ |  |
| 3 | Add remarks, then set Dissolution Approved by Registrar or Dissolution Rejected by Registrar. | Rejected ends the process and the cooperative stays Active. | ☐ |  |
| 4 | For an approved request, or a Registrar-Driven request in Pending Liquidator Report, upload the Liquidator Report. | The report is listed. It is required before escalating. | ☐ |  |
| 5 | Add remarks and set Escalated to Supervisor. | The request becomes read-only for the officer. Officers and supervisors receive an email. | ☐ |  |

## Dissolution: supervisor's final decision

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | Open the request. | The request, documents and liquidator report can be viewed or downloaded. | ☐ |  |
| 2 | To ask for more documents, assign the request to an officer, add remarks and set Additional Documents Required. | The status changes. The cooperative representative is not emailed. | ☐ |  |
| 3 | As Registrar Officer, upload the documents and escalate again. | The status returns to Escalated to Supervisor. This can repeat if needed. | ☐ |  |
| 4 | Add remarks and set Cooperative Dissolved. | This is final. The request becomes read-only. | ☐ |  |
| 5 | Open the cooperative's profile in the Back Office. | The status shows Dissolved. No manual action was needed. | ☐ |  |

## Dissolution: everything is read-only

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As Registrar Officer or Supervisor, go to Applications > Cooperative Societies, find the cooperative and click View. | Details are shown. Add, edit, delete, upload, submit and request buttons are disabled, including Action Required. | ☐ |  |
| 2 | As Applicant, open Cooperative Profile. | The profile is greyed out and all its buttons are disabled. | ☐ |  |
| 3 | Open Member Management, AGM/GM, Post Training and By Laws Amendment. | Details are shown but nothing can be added, changed or submitted. | ☐ |  |
| 4 | Open Registration, CME and Assessment. | They are read-only, as before. | ☐ |  |
| 5 | Open a supporting document and click download. | The document downloads. | ☐ |  |
| 6 | Look for the registration certificate download. | The download button is disabled. | ☐ |  |
| 7 | Check the profile for banners and reminders. | No banner is shown. | ☐ |  |
| 8 | Open a By-Laws, Post-training or AGM/GM request that was in progress. | It keeps its last status and is read-only. | ☐ |  |

## Dissolution: notifications

| # | What to do | What you should see | Done | Defect no. |
| --- | --- | --- | --- | --- |
| 1 | As Cooperative Representative, submit a dissolution request. | The request is submitted. | ☐ |  |
| 2 | Log in as a Registrar Officer and click the notification bell. | A new notification shows a title and the Dissolution Request ID, with the time and who triggered it. It is unread. | ☐ |  |
| 3 | Click the notification. | The related dissolution request opens. | ☐ |  |
| 4 | When the request is later set to Cooperative Dissolved, check the bell again. | The relevant users receive a notification for the status change. | ☐ |  |

# Defect log: Session 10

Grievance Redress Mechanism and Dissolution · Friday 30 October 2026      Tester: ______________________________

Severity: C = Critical (blocks a core process, no workaround), H = High (major function fails), M = Medium (minor error or easy workaround), L = Low (cosmetic or wording).

| Defect no. | Task and step | What I did | What happened | What I expected | Severity |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

# UAT sign-off

Complete this page when you have finished the sessions you took part in.

## Sessions completed

| Session | Topic | Completed | Defects logged |
| --- | --- | --- | --- |
| Session 1 | Public Information and Search Portal | ☐ |  |
| Session 2 | User Management and System Config | ☐ |  |
| Session 3 | User Management, Public Information and Search Portal and Assessment | ☐ |  |
| Session 4 | Assessment and CME Training | ☐ |  |
| Session 5 | Cooperative Registration | ☐ |  |
| Session 6 | By-Laws Amendment | ☐ |  |
| Session 7 | Membership Management | ☐ |  |
| Session 8 | Leaders Management | ☐ |  |
| Session 9 | Post-training and Cooperative Union | ☐ |  |
| Session 10 | Grievance Redress Mechanism and Dissolution | ☐ |  |

## Result

☐  Accepted          ☐  Accepted with the defects recorded          ☐  Not accepted

Comments:

## Signatures

I confirm that I have carried out the tests assigned to me and that the results and defects are recorded in this document.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Tester |  |  |  |
| Tester |  |  |  |
| Client UAT Lead |  |  |  |
| MNS Project Manager |  |  |  |